# CloudGuardian Capstone — Day-by-Day Plan

AWS-only track, compressed to 4 days (deadline: Sunday)

Account: yesiamabhi7 (790561526962)  |  Region: us-east-1

This replaces the original 2-cloud, 3-week plan. Azure was reassigned to a teammate, so scope is now the official individual track: 1 cloud, 8 misconfigurations, 2 auto-remediations, ISO 27001 mapping. Notes = why the task matters. Remarks = exactly what was done, so far, for that task. Update Remarks yourself as you go, or ask for a refreshed copy.

# Day 1 — Build and Break

| # | Task | Status | Notes | Remarks |
| --- | --- | --- | --- | --- |
| 1 | Create AWS account + autopay mandate / Aadhaar auth | Done | Foundation account everything else depends on. | Account yesiamabhi7 (790561526962) created and activated. India autopay e-mandate and Aadhaar authentication completed, confirmed via email. |
| 2 | Set region to us-east-1 | Done | Must match Terraform's default region. | Console region selector switched from Europe (Stockholm) to US East (N. Virginia). |
| 3 | Create IAM user terraform-admin + access key | Done | Terraform needs a non-root identity to authenticate as. | terraform-admin created with AdministratorAccess (lab-only shortcut); CLI access key generated and downloaded as .csv. |
| 4 | Install + configure AWS CLI locally | Done | Writes credentials Terraform's aws provider reads automatically. | Installed via winget (hit and fixed a PATH-recognition issue); aws configure run with the access key; aws sts get-caller-identity confirmed the terraform-admin ARN, not root. |
| 5 | Set budget alert on yesiamabhi7 account | Done | Financial safety net against unexpected spend. | capstone-budget created: Monthly, $90, alerts at 50/80/100%. Confirmed in Budgets console: Thresholds OK, Health status Healthy. |
| 6 | Bootstrap Terraform state backend | Done | Durable, locked, versioned storage for Terraform's state file. | S3 bucket tfstate-51579 created with versioning + AES256 encryption (hit and fixed a PowerShell JSON-quoting issue on the encryption command). DynamoDB table tfstate-lock created, PAY_PER_REQUEST billing. backend.tf updated with the real bucket name. |
| 7 | terraform init / fmt / validate | Done | init connects to the backend and downloads providers; validate catches config errors before touching AWS. | init succeeded (one non-blocking deprecation warning re: dynamodb_table vs use_lockfile). fmt reformatted database.tf and example.tfvars. validate returned 'Success! The configuration is valid.' |
| 8 | terraform plan -- review before applying | Pending | Last checkpoint before anything real is created in the account. | A tfplan file already exists in the AWS folder, meaning plan has been run at least once, but its output has not yet been shared or reviewed. |
| 9 | terraform apply -- deploy the 3-tier stack | Pending | Actually creates the VPC/EC2/RDS/S3 workload. | Blocked on Task 8's review. |
| 10 | Run baseline Prowler scan | Pending | Establishes the clean-state posture to compare against later. | Not started. |
| 11 | Tag the clean baseline (git tag v1.0-baseline-aws) | Pending | Gives a restore point before misconfigs are introduced. | Not started. |
| 12 | Introduce 8 deliberate misconfigurations | Pending | Core Day 1 deliverable -- the thing Prowler will detect in Day 2. | Not started. |
| 13 | Write the misconfiguration catalogue document | Pending | Graded deliverable; needs one sentence of rationale per item. | Not started. |

Day 1 deliverable: Terraform code + baseline Prowler report + misconfig catalogue with rationale.

# Day 2 — Detect and Prioritize

| # | Task | Status | Notes | Remarks |
| --- | --- | --- | --- | --- |
| 14 | Re-run Prowler post-misconfig | Pending | Detects the misconfigs introduced in Task 12. | Not started. |
| 15 | Consolidate findings into one schema | Pending | CSV/JSON: finding_id, resource, misconfig_type, severity/CVSS, exposure, blast_radius. | Not started. |
| 16 | Build the prioritization model | Pending | priority_score = cvss_score x exposure_weight x blast_radius_weight; document the weighting choices. | Not started. |
| 17 | LLM plain-English explanation per finding | Pending | 2 lines per finding, drafted via LLM. | Not started. |
| 18 | Verify every LLM explanation against raw scanner output | Pending | Disclosure requirement, not optional -- log what was checked. | Not started. |
| 19 | Build the LLM prompt library document | Pending | Part of the AI disclosure section of the report. | Not started. |

Day 2 deliverable: consolidated findings database + prioritization notebook + LLM prompt library with verification notes.

# Day 3 — Remediate and Govern

| # | Task | Status | Notes | Remarks |
| --- | --- | --- | --- | --- |
| 20 | Build 1-2 automated remediation Lambda functions | Pending | e.g. re-enable S3 public-access block, rotate a credential, force default encryption. | Not started. |
| 21 | Implement a human-approval gate | Pending | Email/Slack notification + manual approve step for risky fixes. | Not started. |
| 22 | Test remediation end-to-end | Pending | detect -> prioritize -> remediate, all connected. | Not started. |
| 23 | Map findings to ISO 27001 Annex A controls | Pending | Use the CIS AWS Foundations Benchmark (from cisecurity.org) as the AWS-specific reference. | Not started. |

Day 3 deliverable: remediation functions with guardrails + compliance crosswalk table.

# Day 4 — Report, Defend, Submit

| # | Task | Status | Notes | Remarks |
| --- | --- | --- | --- | --- |
| 24 | Write the final report (10-12 pages) | Pending | Overview, methodology, findings, prioritization, remediation, compliance, AI disclosure, limitations. | Not started. |
| 25 | Build the defense deck (10-15 slides) | Pending |  | Not started. |
| 26 | Record the end-to-end demo | Pending | detect -> prioritize -> remediate. | Not started. |
| 27 | Full teardown: terraform destroy | Pending | Required before submission; verify no running resources in billing console. | Not started. |
| 28 | Push repo to GitHub (private), share with program team | Pending |  | Not started. |
| 29 | Run the Student Capstone Guide's Section 10 final checklist | Pending | AI-disclosure section, evidence citations, limitations section, rehearsed defense. | Not started. |

Day 4 deliverable: final report + defense slides + demo recording + clean teardown + submitted repo.

# Rubric Reference

| Criterion | Weight | Covered by |
| --- | --- | --- |
| Workload design + IaC quality | 15% | Day 1, tasks 6-9 |
| Misconfig detection | 15% | Day 1 task 12, Day 2 tasks 14-15 |
| Prioritization model | 15% | Day 2 task 16 |
| LLM remediation guidance | 15% | Day 2 tasks 17-19 |
| Auto-remediation + guardrails | 15% | Day 3 tasks 20-22 |
| Compliance mapping | 10% | Day 3 task 23 |
| Report + oral defense | 15% | Day 4 tasks 24-26 |