# CloudGuardian Capstone — Project Plan

AWS-only track — structured as Week 1 / Week 2 / Week 3, matching the official CloudGuardian brief

Account: yesiamabhi7 (790561526962)  |  Region: us-east-1

Structure matches the CloudGuardian capstone brief exactly: Week 1 Build and Break, Week 2 Detect and Prioritize, Week 3 Remediate and Govern (which in the brief also includes writing the final report and preparing the defense). Notes = why the task matters. Remarks = exactly what was done, so far. Commands Used sections list every actual PowerShell/AWS CLI command run for that week, in order.

# Week 1 — Build and Break

| # | Task | Status | Notes | Remarks |
| --- | --- | --- | --- | --- |
| 1 | Create AWS account + autopay mandate / Aadhaar auth | Done | Why: Foundation account everything else depends on. | Done: Account yesiamabhi7 (790561526962) created and activated. India autopay e-mandate and Aadhaar authentication completed, confirmed via email. |
| 2 | Set region to us-east-1 | Done | Why: Must match Terraform's default region. | Done: Console region selector switched from Europe (Stockholm) to US East (N. Virginia). |
| 3 | Create IAM user terraform-admin + access key | Done | Why: Terraform needs a non-root identity to authenticate as. | Done: terraform-admin created with AdministratorAccess (lab-only shortcut); CLI access key generated and downloaded as .csv. |
| 4 | Install + configure AWS CLI locally | Done | Why: Writes credentials Terraform's aws provider reads automatically. | Done: Installed via winget (hit and fixed a PATH-recognition issue); aws configure run with the access key; aws sts get-caller-identity confirmed the terraform-admin ARN, not root. |
| 5 | Set budget alert on yesiamabhi7 account | Done | Why: Financial safety net against unexpected spend. | Done: capstone-budget created: Monthly, $90, alerts at 50/80/100%. Confirmed in Budgets console: Thresholds OK, Health status Healthy. |
| 6 | Bootstrap Terraform state backend | Done | Why: Durable, locked, versioned storage for Terraform's state file. | Done: S3 bucket tfstate-51579 created with versioning + AES256 encryption (hit and fixed a PowerShell JSON-quoting issue on the encryption command). DynamoDB table tfstate-lock created, PAY_PER_REQUEST billing. backend.tf updated with the real bucket name. |
| 7 | terraform init / fmt / validate | Done | Why: init connects to the backend and downloads providers; validate catches config errors before touching AWS. | Done: init succeeded (one non-blocking deprecation warning re: dynamodb_table vs use_lockfile). fmt reformatted database.tf and example.tfvars. validate returned 'Success! The configuration is valid.' |
| 8 | terraform plan -- review before applying | Done | Why: Last checkpoint before anything real is created in the account. | Done: Plan reviewed: 28 to add, 0 to change, 0 to destroy. No unexpected destroys -- cleared to apply. |
| 9 | terraform apply -- deploy the 3-tier stack | Done | Why: Actually creates the VPC/EC2/RDS/S3 workload. | Done: First attempt failed on aws_db_instance.main (RDS) with FreeTierRestrictionError -- backup_retention_period = 3 exceeded this account's Free Plan limit. Fixed by editing database.tf to backup_retention_period = 0 (backups disabled -- acceptable for a lab environment that gets torn down anyway). Re-ran terraform apply from the partially-created state; completed successfully -- full 3-tier stack (VPC, EC2, RDS, S3, IAM roles) now live in the account. |
| 10 | Run baseline Prowler scan | Done | Why: Establishes the clean-state posture to compare against later. | Done: Install resolved (see full troubleshooting trail above). Baseline scan run: prowler aws --region us-east-1 --output-formats csv json-ocsf --output-directory .\findings --output-filename baseline. Completed in 9m34s, 614 checks: 117 FAIL (45.7%), 135 PASS (52.73%), 0 muted. Top-failing services: IAM 20 (4 critical), EC2 17 (1 critical, 8 high), S3 15, CloudWatch 15, RDS 14 (2 high), CloudTrail 5, VPC 5. Results in .\findings\baseline.csv / .ocsf.json, compliance breakdowns in .\findings\compliance\. This ~46% baseline fail rate is expected for an unhardened lab stack scanned against 50+ frameworks simultaneously -- it is the reference point Week 2's post-misconfiguration delta gets measured against. |
| 11 | Tag the clean baseline (git tag v1.0-baseline-aws) | Pending | Why: Gives a restore point before misconfigs are introduced. | Status: Not started. |
| 12 | Introduce 8 deliberate misconfigurations | Done | Why: Core Week 1 deliverable -- the thing Prowler will detect in Week 2. | Final: applied the 3 detection-gap revisions (terraform apply: 3 added, 3 changed, 1 destroyed), re-ran Prowler as post-misconfig-v2, diffed check-by-check against baseline.csv. Confirmed 6 of 7 code-level misconfigs now cleanly flip PASS->FAIL: #1 S3 public access (s3_bucket_public_access, s3_bucket_level_public_access_block), #2 S3 KMS encryption removed (s3_bucket_kms_encryption), #4 data subnet public IP (vpc_subnet_no_public_ip_by_default), #5 RDS storage encryption (rds_instance_storage_encrypted), #6 IAM AdministratorAccess attached (iam_role_administratoraccess_policy), #7 IAM externally assumable + ReadOnlyAccess (iam_role_cross_account_readonlyaccess_policy). #3 (RDS publicly_accessible) still shows PASS on rds_instance_no_public_access -- not a coverage gap this time: the data subnet's route table has no route to the Internet Gateway, so despite the flag and the open security-group rule there is no real network path from the internet. Chose to document this as-is rather than reroute the subnet, since forcing detection would break the private 3-tier design for no real benefit -- it's a stronger finding for the report as a genuine defense-in-depth case. #8 (missing CloudTrail) remains a documented permanent absence, not a Terraform toggle. Scan CSVs, OCSF JSON, and compliance framework breakdowns saved under findings/. |
| 13 | Write the misconfiguration catalogue document | Pending | Why: Graded deliverable; needs one sentence of rationale per item. | Status: Not started. |

Week 1 deliverable: Terraform code + baseline Prowler report + misconfig catalogue with rationale.

## Commands Used in Week 1

Local AWS CLI setup (Tasks 3-4):

winget install Amazon.AWSCLI
# new PowerShell window if 'aws' isn't recognized -- PATH not refreshed in the old window
aws --version
aws configure
aws sts get-caller-identity

Terraform state backend bootstrap (Task 6):

aws s3api create-bucket --bucket tfstate-51579 --region us-east-1
aws s3api put-bucket-versioning --bucket tfstate-51579 --versioning-configuration Status=Enabled
aws s3api put-bucket-encryption --bucket tfstate-51579 --server-side-encryption-configuration file://sse.json
aws dynamodb create-table --table-name tfstate-lock --billing-mode PAY_PER_REQUEST

backend.tf was then edited directly to set bucket = tfstate-51579.

Terraform init / fmt / validate / plan / apply (Tasks 7-9):

terraform init
terraform fmt -recursive
terraform validate
terraform plan -out=tfplan
terraform apply tfplan
# -> failed on aws_db_instance.main: FreeTierRestrictionError (backup_retention_period)
# database.tf edited: backup_retention_period = 0
terraform apply tfplan
# -> succeeded, full 3-tier stack created

Prowler install troubleshooting (Task 10, in progress):

pip install prowler-cloud
# -> OSError at 164/166 packages: nested msgraph-sdk path exceeds Windows 260-char limit
# -> prowler not recognized afterward (install never completed)
# Fix 1: enable Windows long paths (elevated PowerShell registry edit)
# Fix 2: isolated venv instead of base Anaconda env
python -m venv prowler-env
pip install prowler-cloud
# -> connection timeout downloading the 10.8 MB wheel (WinError 32); recurred on retry
# Attempted Defender exclusion -- blocked, centrally managed on this machine (0x800106ba)
# Resolution: download the wheel manually via browser, install from the local file
pip install --no-cache-dir --timeout 120 --retries 10 prowler_cloud-5.35.0-py3-none-any.whl
# -> Succeeded. Prowler installed and runnable inside prowler-env.

Baseline Prowler scan (Task 10, resolved):

prowler aws --region us-east-1 -M csv,json -o .\findings\baseline
# -> argparse error: invalid choice 'csv,json' for --output-formats (CLI syntax changed in v5.35.0)

# Corrected command:
prowler aws --region us-east-1 --output-formats csv json-ocsf --output-directory .\findings --output-filename baseline
# -> Scan completed! 614/614 checks in 9:34
# -> Overview: 45.7% (117) Failed, 52.73% (135) Passed, 0.0% (0) Muted
# -> Output: .\findings\baseline.csv, .\findings\baseline.ocsf.json, .\findings\compliance\

# Week 2 — Detect and Prioritize

| # | Task | Status | Notes | Remarks |
| --- | --- | --- | --- | --- |
| 14 | Re-run Prowler post-misconfig | Done | Why: Detects the misconfigs introduced in Task 12. | Ran post-misconfig-v2 scan (614 checks, 126 FAIL/132 PASS) after applying the detection-gap fixes. |
| 15 | Consolidate findings into one schema | Done | Why: CSV/JSON: finding_id, resource, misconfig_type, severity/CVSS, exposure, blast_radius. | findings-db/consolidated_findings.json + .csv: 257 unique check/resource pairs, normalized schema (finding_id, check_id, severity, status, baseline_status, misconfig_id, remediation text, etc.), README documenting the schema. |
| 16 | Build the prioritization model | Done | Why: priority_score = cvss_score x exposure_weight x blast_radius_weight; document the weighting choices. | prioritization/prioritization_model.ipynb: priority_score = severity_score x exposure_score x blast_radius_score. All 3 features justified in markdown cells with real executed outputs baked in. prioritized_findings.csv has the full ranked backlog. |
| 17 | LLM plain-English explanation per finding | Done | Why: 2 lines per finding, drafted via LLM. | llm/LLM_PROMPT_LIBRARY.md: 18 findings (13 covering the 8 misconfigs + 5 additional high-priority) each with a 2-line plain-English explanation generated by Claude. |
| 18 | Verify every LLM explanation against raw scanner output | Done | Why: Disclosure requirement, not optional -- log what was checked. | Every explanation in the prompt library has a Verification line quoting the exact raw status_extended/risk phrase it's grounded in -- any unsupported claim was rejected and rewritten. |
| 19 | Build the LLM prompt library document | Done | Why: Part of the AI disclosure section of the report. | LLM_PROMPT_LIBRARY.md includes the disclosure block (model, purpose, what was/wasn't sent) and the exact reusable prompt template used for every explanation. |

Week 2 deliverable: consolidated findings database + prioritization notebook + LLM prompt library with verification notes.

No commands run yet for Week 2 -- this section will be filled in as work begins.

# Week 3 — Remediate, Govern, Report, and Defend

Per the CloudGuardian brief, Week 3 covers both remediation/governance and writing the final report + preparing the defense.

| # | Task | Status | Notes | Remarks |
| --- | --- | --- | --- | --- |
| 20 | Build 1-2 automated remediation Lambda functions | Done (code) | Why: e.g. re-enable S3 public-access block, rotate a credential, force default encryption. | 2 safe-fix Lambdas written: lambda_s3_block_public_access.py, lambda_s3_enable_encryption.py. Both idempotent, DRY_RUN-gated, least-privilege scoped. Driver (trigger_remediation_from_prowler.py) tested against the real post-misconfig-v2.csv -- correctly identified 3 safe-fix candidates. Live AWS deployment/invocation still pending (needs Abhishek's credentials -- see remediation/README.md deploy steps). |
| 21 | Implement a human-approval gate | Done (code) | Why: Email/Slack notification + manual approve step for risky fixes. | Human-approval gate implemented as a 2-Lambda propose/execute pair (lambda_propose_iam_admin_detach.py + lambda_execute_approved_remediation.py) backed by DynamoDB + SNS. Gate is enforced in code (hard 403 refusal unless status==approved, re-verification before acting, separate execution roles), not just documented as process. Live deployment pending. |
| 22 | Test remediation end-to-end | Pending | Why: detect -> prioritize -> remediate, all connected. | Requires live AWS deployment of the 4 Lambdas + DynamoDB table + SNS topic (see remediation/README.md). Cannot be done from this session -- needs Abhishek's AWS credentials and console/CLI access. |
| 23 | Map findings to ISO 27001 Annex A controls | Done | Why: Use the CIS AWS Foundations Benchmark (cisecurity.org) as the AWS-specific reference. | compliance/ISO27001_CROSSWALK.md: all 8 misconfigs mapped to Annex A controls, built from Prowler's own ISO27001_2022_AWS compliance framework output where it exists; 2 checks (misconfigs #6/#7) have no Prowler mapping, disclosed explicitly and analyst-supplied from the standard's own text instead of silently filled in. |
| 24 | Write the final report (10-12 pages) | Done | Why: Overview, methodology, findings, prioritization, remediation, compliance, AI disclosure, limitations. | CloudGuardian_Final_Report.docx -- 11 pages (within the 10-12 page individual-track requirement). Covers overview, architecture, all 8 misconfigs + detection-gap investigation, consolidated findings, prioritization model, LLM guidance, remediation + guardrails, ISO 27001 crosswalk, conclusion/lessons/future work, appendices. |
| 25 | Build the defense deck (10-15 slides) | Done | Why: | CloudGuardian_Defense_Deck.pptx -- 13 slides, validated (all checks passed) and visually QA'd. Covers problem statement, architecture, misconfig catalogue, detection-gap story, the misconfig #3 defense-in-depth finding, prioritization model, LLM guidance, remediation + human-approval gate, compliance, results/lessons. |
| 26 | Record the end-to-end demo | Pending | Why: detect -> prioritize -> remediate. | Needs Abhishek to record his own screen walking through: Prowler scan -> prioritization notebook -> LLM explanations -> Lambda remediation (dry-run or live). |
| 27 | Full teardown: terraform destroy | Pending | Why: Required before submission; verify no running resources in billing console. | terraform destroy -- destructive, must be run by Abhishek directly, not from this session, and only once he's done with the live environment (e.g. after the demo recording). |
| 28 | Push repo to GitHub (private), share with program team | In progress | Why: | Repo structure, .gitignore hardening, and initial push done. Sandbox's bash git view showed a corrupted index when attempting to tag v1.1-misconfigured-aws -- handed off to Abhishek to run git tag/push directly from his own terminal to confirm the corruption is sandbox-only. |
| 29 | Run the Student Capstone Guide's Section 10 final checklist | Pending | Why: AI-disclosure section, evidence citations, limitations section, rehearsed defense. | Final Section 10 checklist walkthrough once teardown, demo recording, and git push are all confirmed complete. |

Week 3 deliverable: remediation functions with guardrails + compliance crosswalk + final report + defense slides + demo recording + clean teardown.

No commands run yet for Week 3 -- this section will be filled in as work begins.

# Rubric Reference

| Criterion | Weight | Covered by |
| --- | --- | --- |
| Workload design + IaC quality | 15% | Week 1, tasks 6-9 |
| Misconfig detection | 15% | Week 1 task 12, Week 2 tasks 14-15 |
| Prioritization model | 15% | Week 2 task 16 |
| LLM remediation guidance | 15% | Week 2 tasks 17-19 |
| Auto-remediation + guardrails | 15% | Week 3 tasks 20-22 |
| Compliance mapping | 10% | Week 3 task 23 |
| Report + oral defense | 15% | Week 3 tasks 24-26 |